GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK541: Software Development in Practice |
| --- | --- |
| Assignment Name | Final-Module Group Assignment- Record Management System Project |
| Assignment Due Date | 21/09/2026 |
| Team Name | Group A |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Kyle Sutherland | Project Manager / GUI / Programming |
| Sara Zaiter | Head Front-End Developer / GUI / UX |
| Caroline Faul | Project Management / Testing / GUI / Programming |
| Samuel Ojieh | Head Programmer |
| Ibrahim Al-Malkawi | Project Management / Testing |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | 12/09/2026 | Time [UK] (or reporting deadline e.g. 23:55) | 16:00 |
| Location (VLE, Teams Chat for asynchronous) | Microsoft Teams | Minutes prepared by | Caroline Faul |

2. Meeting Objective (task completion, challenges, future tasks)

Meeting to review code updates, address pull requests and comments on open branches, and establish a clear plan to merge everything into the main branch. Testing responsibilities and the plan for writing the final report were also discussed.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Kyle Sutherland | Present (reported) |
| Sara Zaiter | Present (reported) |
| Caroline Faul | Present (reported) |
| Samuel Ojieh | Present (reported) |
| Ibrahim Al-Malkawi | Present (reported) |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Project updates | All | Each member provided updates on progress |
| Testing assignment | Kyle Sutherland | model.py and manager.py testing assigned to Ibrahim, storage.py, main.py and GUI testing assigned to Caroline |
| Branch strategy | Kyle, Samuel & Sara | All current work on the open feature branches to be reviewed, adjusted for consistency and merged to main branch |
| Report writing | All | Decision to begin final report writing from Wednesday, ~200 words per person |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Finalise backend development | Kyle & Samuel | 16/09/2026 |
| Finish addressing code review comments | Samuel & Sara | 16/09/2026 |
| Testing development | Caroline & Ibrahim | 16/09/2026 |
| GUI code finalisation and wiring to backend | Sara Zaiter | 16/09/2026 |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 19/09/2026 | Time [UK] (HH:MM) | 16:00 |
| Location | Microsoft Teams |  |  |
| Objective | Final review of completed project and report. Potential interim check-in or meeting mid-week to check-in on progress and to coordinate updates ahead of the Saturday meeting. Mid-week check-in to be arranged via Whatsapp. |  |  |
| Unless this minutes refers to the last one before submission, students need to identify date, location and objective of the next meeting/ reporting deadline before concluding the current meeting/ reporting deadline. |  |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).